STUDENT FIELD PLACEMENT MANAGEMENT SYSTEM (SFPMS)

E-GAZ PROJECT DEVELOPMENT PROGRESS REPORT

Project: Student Field Placement Management System (SFPMS)

Brand/Platform: E-GAZ

Technology Stack: React + Python Flask + MySQL

Report Coverage: From Project Initiation to Current Development Stage

1. Introduction

The Student Field Placement Management System (SFPMS), also referred to as the E-GAZ Student Field Placement Management System, is a web-based system designed to manage student field placement activities. The project was planned to replace or reduce manual processes involved in placement applications, student placement records, daily logbooks, supervisor reviews, academic remarks, notifications and report generation.

The system is being developed using React for the frontend, Python Flask for the backend/API layer, and MySQL for data storage. The development work has progressed from requirements and database planning, through frontend development, to backend setup and initial frontend-backend integration.

2. Project Objectives

•	Provide a centralized system for managing student field placement information.

•	Allow students to access placement information and maintain daily field placement logs.

•	Allow Field Supervisors to view assigned students and review daily logs.

•	Allow Academic Supervisors to monitor student progress and provide academic remarks.

•	Allow Admin/Coordinator users to manage users, applications, organizations, supervisors and reports.

•	Store project information in a structured MySQL database.

•	Provide a responsive user interface that works across different screen sizes.

•	Support sign-in and sign-out location capture for the student's field placement logbook.

•	Support generation and management of reports.

3. System Users and Roles

The system was designed around four main user categories:

•	Student – manages profile, placement information, daily logbook, notifications and reports.

•	Field Supervisor – manages assigned students, reviews daily logs and performs field evaluations.

•	Academic Supervisor – views assigned students and logs and provides academic remarks.

•	Admin/Coordinator – manages users, applications, organizations, supervisors, reports and system settings.

4. Development History and Progress

4.1 Requirements and System Planning

The project started with identification of the main users, system functions and database requirements. The intended workflow was defined as:

Student → Placement → Daily Log → Field Supervisor Review → Academic Review → Report

The initial database structure included users, placements, organizations, daily_logs, supervisor_assignments, log_reviews, notifications and reports. Additional entities were later included to support applications, field evaluations, academic remarks and system settings.

4.2 Database Schema Planning

The users table was planned with fields including id, institutional_id, name, email, programme, password, role and status. The placements table was designed to connect students with organizations and store placement periods and status. The daily_logs table was designed to store daily activities, dates, time in, time out, attachments and status.

The planned database relationships establish links between students, placements, organizations, supervisors and daily log reviews. This structure provides the foundation for the backend API and the later MySQL implementation.

4.3 Frontend Development with React

Development then moved to the React frontend. A Vite-based React project was created in the sfpms-frontend directory. Bootstrap was also incorporated for interface styling and responsive layouts.

The public interface was planned with pages such as Home, About, Features, How It Works, Login and Register. Private interfaces were then developed for Student, Field Supervisor, Academic Supervisor and Admin/Coordinator roles.

The project structure includes src, components, pages, App.jsx and main.jsx. The src folder contains the source code of the React application.

4.4 Student Interface

The Student side was developed to include dashboard information, profile, placement, daily logbook, notifications and reports. The Student Dashboard includes placement status and daily log statistics.

The Daily Logbook was developed with Sign In and Sign Out functions. The interface displays sign-in time, sign-in coordinates, sign-out time, sign-out coordinates, duration and the daily status. The interface also includes map display areas for captured locations.

4.5 Sign In and Sign Out Location Feature

The Daily Logbook interface was designed to capture the student's current location when signing in and signing out. The browser geolocation functionality provides latitude and longitude values. These values are stored in the frontend state for display and are intended to be sent to the Flask backend and stored with the daily log record.

The current interface contains display logic such as signInLocation and signOutLocation and a map iframe for displaying the sign-out location. The location feature therefore connects the student's attendance/logbook activity with geographical coordinates.

4.6 Field Supervisor Interface

The Field Supervisor side was developed after the initial Student interface. A separate FieldSupervisorSidebar component was introduced so that Field Supervisor navigation remains independent from the Student sidebar.

The Field Supervisor Dashboard was planned to display assigned students, today's logs, pending reviews and evaluation information. The Daily Logs page was also developed with log statistics, status filtering, student information and responsive tables. Remaining supervisor features include completing and connecting all assigned-student, evaluation and review functions to the backend.

4.7 Responsive Design

The frontend was also adjusted toward responsive behavior so that dashboards, tables, cards and navigation can work on different screen sizes. A key design requirement was that sidebars should remain on the side rather than moving to the top on smaller screens.

4.8 E-GAZ Branding

E-GAZ branding was incorporated into the project interface. The requirement was to use the E-GAZ logo appropriately, with the Student side being the main area where the logo is required, while avoiding unnecessary duplication of the logo throughout other system sections.

5. Backend Development with Python Flask

After the frontend development, backend development was started using Python Flask. The backend project is located in the backend/backend directory and contains the main Flask application, configuration, database setup, models and route modules.

The main backend structure includes app.py, config.py, database.py, models.py and a routes directory containing modules such as auth.py, users.py, daily_logs.py, applications.py, academic_remarks.py and other system routes.

The backend was configured with Flask, Flask-SQLAlchemy, Flask-Cors, PyMySQL, Werkzeug and FPDF. SQLAlchemy provides the database abstraction layer, while PyMySQL supports communication with MySQL.

6. Python and Environment Setup

During backend setup, a Python version compatibility issue was encountered. Python 3.14 (32-bit) caused a greenlet build problem while installing Flask-SQLAlchemy. The environment was therefore recreated using Python 3.13.

The working Python version reached Python 3.13.15. Although the direct pip command was restricted by the Windows environment, package installation was successfully performed using python -m pip.

The required packages were successfully prepared according to requirements.txt, including Flask, Flask-SQLAlchemy, Flask-Cors, PyMySQL, Werkzeug and FPDF.

7. Flask Backend Status

The Flask server was successfully started in debug mode and became accessible at http://127.0.0.1:5000. The root endpoint returned HTTP 200, confirming that the Flask application itself was running.

A favicon 404 response was also observed, but this did not prevent the main Flask application from running.

An earlier MySQL connection error occurred when the application attempted to connect to localhost. This showed that the remaining backend/database work involves confirming the MySQL service, database credentials, database existence and successful SQLAlchemy connection.

8. Frontend Setup and Issues Resolved

The React project was successfully set up with Node.js and npm. The frontend was run using Vite on the local development server.

Several development issues were encountered and resolved during frontend development, including incorrect project-directory npm installation, missing style.css imports, an incorrect BrowserRouter/App placement, and incorrect relative import paths for Sidebar and FieldSupervisorSidebar components.

The frontend development environment was confirmed with Node.js v24.18.0, npm 11.16.0 and Vite. The frontend project path is C:\Users\MULHAT\Desktop\SFPRS\sfpms-frontend.

9. Backend and Frontend Integration

The intended architecture is:

React Frontend → HTTP/API Request → Python Flask Backend → SQLAlchemy → MySQL Database → Response → React Frontend

The Flask backend was confirmed to run independently. However, at the current stopping point, the complete connection of all React dashboard requests to the Flask API and MySQL database had not yet been completed.

The next integration work is therefore to connect the existing dashboard and feature pages to the corresponding Flask routes, test API responses, confirm database reads/writes, and replace remaining dummy/static frontend data with live backend data.

10. Current Project Status

At the current stage, the project has moved beyond initial planning and frontend prototyping into backend setup and integration.

•	System requirements and user roles have been defined.

•	Core database entities and relationships have been planned.

•	React/Vite frontend has been created and developed.

•	Public pages and role-based dashboard structures have been developed.

•	Student Daily Logbook interface has been developed.

•	Sign In/Sign Out location display and map interface have been added.

•	Field Supervisor dashboard and Daily Logs interface have been developed.

•	Responsive layout work has been carried out.

•	Python Flask backend environment has been successfully configured.

•	Flask server is running locally on port 5000.

•	Backend route modules and model structure are in place.

•	Full React-to-Flask-to-MySQL integration remains the major unfinished stage.

•	MySQL connection and final database testing still need to be completed.

11. Main Technical Architecture

The system architecture can be summarized as follows:

•	Frontend: React + Vite + Bootstrap

•	Backend: Python Flask

•	API: Flask route endpoints communicating through HTTP requests

•	Database layer: Flask-SQLAlchemy

•	Database driver: PyMySQL

•	Database: MySQL

•	Report generation: FPDF

•	Development tools: VS Code, Node.js/npm and Python virtual environment

12. Key Features Planned/Developed

Authentication: Login and registration with role-based access.

Student Management: Student profiles and placement-related information.

Placement Management: Placement records linking students and organizations.

Daily Logbook: Daily activities, time in, time out and status.

Location Capture: Latitude/longitude capture for sign-in and sign-out.

Supervisor Review: Field Supervisor review of student daily logs.

Academic Remarks: Academic Supervisor remarks and monitoring.

Applications: Placement application management.

Notifications: System notifications for important events.

Evaluations: Field Supervisor evaluation of students.

Reports: Report generation and access.

Administration: Management of users, organizations, supervisors and system settings.

13. Problems Encountered and Solutions

Problem: npm install initially failed

Solution/Status: The command was executed from the wrong directory. The frontend directory was entered before running npm install.

Problem: Missing CSS import

Solution/Status: The incorrect ./style.css import was identified and corrected.

Problem: React routing/rendering issue

Solution/Status: An incorrect BrowserRouter/App structure was identified and corrected.

Problem: Incorrect component import paths

Solution/Status: Relative paths for Sidebar and FieldSupervisorSidebar were corrected according to the actual src structure.

Problem: Python 3.14 greenlet installation issue

Solution/Status: The virtual environment was recreated using Python 3.13.

Problem: pip command restriction

Solution/Status: Packages were installed using python -m pip instead of the blocked direct pip command.

Problem: MySQL connection refused

Solution/Status: The issue was identified as a database connection/service/configuration stage that still requires completion.

Problem: Frontend unable to connect to backend

Solution/Status: The Flask server was confirmed to be running; remaining work is to verify the dashboard API request URLs and complete integration.

14. Remaining Work

•	Complete and verify MySQL database creation and connection.

•	Create/verify all database tables and foreign-key relationships.

•	Connect authentication forms to the Flask authentication API.

•	Connect Student Dashboard to live backend data.

•	Connect Placement and Application features to the backend.

•	Connect Daily Logbook Sign In/Sign Out to backend storage.

•	Confirm that latitude and longitude are stored in the daily log records.

•	Connect Field Supervisor pages to assigned-student and review APIs.

•	Connect Academic Supervisor pages to academic remarks and monitoring APIs.

•	Complete Admin/Coordinator API integration.

•	Connect notifications and reports to live database data.

•	Perform end-to-end testing from login through report generation.

•	Improve validation, security and error handling before deployment.

15. Conclusion

The SFPMS/E-GAZ project has progressed from requirements and database planning to a working React frontend structure and a successfully running Python Flask backend. The main user roles, dashboards, daily logbook, supervisor interfaces and location-related sign-in/sign-out components have been developed or structured.

The project is currently at the backend integration and database connection stage. The major remaining task is to connect the existing React pages and components to the Flask API and MySQL database, then test the complete workflow. Once this integration is completed, the system will be ready for more comprehensive testing, refinement and deployment.

16. Overall Development Flow

The project development journey can be summarized as:

Requirements → Database Schema → React Frontend → Role Dashboards → Daily Logbook → Responsive UI → Python Flask Backend → Database Setup → API Integration → Testing → Deployment